# OpenNutri Work Report v2 - Duc Huan Ngo

Prepared: 2026-06-05 Repository snapshot: 1a8d1cf0394d2c86ba31604888969c30a9a47d32 Contributor identity used for direct evidence: landeryt <mcraft160105@gmail.com> Student: Duc Huan Ngo (221229075)

## Evidence Rule

Every landeryt commit is credited to Huan in full. This is the cleanest attribution case in the repository because his work appears directly under his git identity.

Current direct metrics:

| Evidence | Value |
| --- | --- |
| Direct commits | 24 |
| Date range | 2026-03-16 to 2026-05-20 |
| Filtered line churn | +2,188/-582 |
| Main source files | SuggestionModal.jsx, fuzzyMatch.js, ResetPassword.jsx, parts of migration.sql, Annotate.jsx, index.css, PdfViewer.jsx |

Filtered churn excludes USDA dumps, legacy archive, package-lock.json, and proposal appendix drafts. It is intentionally direct git-author evidence, not subsystem reassignment.

## Timeline of Direct Work

| Date | Commits | Work |
| --- | --- | --- |
| 2026-03-16 | cbf61ad, 341b40e | Centralized theme state and followed system/browser theme preference. |
| 2026-03-19 | 4e208a5 | Reset-password recovery page and route behavior. |
| 2026-04-21 to 2026-04-25 | 2fcdc55, 4db6334, ebe2a3d, bd29ab5, 0a5fdd6 | Suggestion review flow, backlog_review_items, image attachment schema/storage, UI attachment upload. |
| 2026-04-26 | 4ade833 | Infinite PDF scrolling. |
| 2026-04-27 to 2026-04-28 | a979d3f, 2121663, f54f2fb, d02c6fe | Conflict table/view/UI and supervisor suggestion backlog item. |
| 2026-05-07 | 967c927 | User/cockpit split for suggestions and user-visible status list. |
| 2026-05-09 | e3971b2 | Fuzzy-match engine. |
| 2026-05-12 | 8dc6771, 528848c | Suggestion photo viewing hotfix and admin dropdown CSS. |
| 2026-05-19 | de13677, d671914, 9f18a56 | Dual-login experiment and revert; developer/tester read-only access fix. |
| 2026-05-20 | 0c1d334 | Backlog cleanup after fuzzy matching. |

## 1. Suggestion and Review Flow

Evidence files:

- apps/expert-annotator/src/components/SuggestionModal.jsx (279 lines)

- apps/expert-annotator/src/views/SuggestionsReviewView.jsx

- apps/expert-annotator/src/views/MySuggestionsView.jsx

- apps/expert-annotator/migration.sql sections for backlog_review_items and suggestion-attachments

What Huan built:

- A labeler-facing suggestion modal with title, message, context metadata, and optional image attachments.

- A cockpit review surface where reviewer/admin users can triage submitted suggestions.

- A user “My Suggestions” view so non-cockpit users can track status.

- Database table backlog_review_items for the suggestion/review queue.

- Private Supabase Storage bucket suggestion-attachments, with attachment metadata stored in the suggestion row.

- Role split: regular labelers submit and track suggestions; cockpit users review them.

Engineering details:

- Image upload is constrained by MIME type, count, and size: max 5 images, 10 MB each, image MIME allowlist.

- Filenames are sanitized before upload.

- Storage paths are scoped to the submitting user (user_id/...), matching the storage policy model.

- Uploaded storage objects are tracked during submission; if the database insert fails, the modal removes already-uploaded objects so the bucket does not accumulate orphans.

- Test mode avoids Supabase writes and records a local event instead.

- Later hotfixes restored photo viewing and improved the admin dropdown presentation.

Why it matters:

This was not only a modal. It was a vertical feature crossing React UI, Supabase table design, private Storage, RLS/storage policies, cockpit review UX, and failure cleanup. That is a full-stack contribution with security implications.

## 2. Fuzzy Matching

Evidence file:

- apps/expert-annotator/src/utils/fuzzyMatch.js (162 lines)

What Huan built:

- Shared token normalization and approximate matching utility used by food and nutrient autocomplete.

- Inflection handling: plural/singular normalization and irregular token map.

- Derived-prefix matching.

- Fuzzy token matching with allowed distance scaled by token length.

- Adjacent transposition detection.

- Token variant generation for broader Supabase/local search.

Hard part:

The file is small, but it is algorithmic. It implements bounded edit-distance matching rather than a one-off string contains check, and it gives the autocomplete components reusable relation types: exact, derived, fuzzy, and prefix.

Assessment value:

This code became load-bearing infrastructure. The higher-level food/nutrient ranking functions sit on top of Huan’s token relation engine, so its contribution is larger than its line count suggests.

## 3. Reset Password

Evidence files:

- apps/expert-annotator/src/pages/ResetPassword.jsx (145 lines)

- apps/expert-annotator/src/App.jsx

- apps/expert-annotator/.env.example

What Huan fixed:

- Supabase password recovery links previously risked routing users into a confusing authenticated session.

- The reset page parses recovery tokens from the URL, establishes the recovery session, validates password rules, calls Supabase updateUser, and clears tokens from the URL after use.

- The app shell routes recovery URLs to the reset screen instead of the normal logged-in annotator flow.

Why it matters:

Password recovery is a security and usability path. A broken implementation locks users out or leaks auth state into the wrong screen. This was a real bug fix, not a cosmetic page.

## 4. Conflict System

Evidence files:

- apps/expert-annotator/migration.sql sections for paper_conflicts, paper_conflict_resolutions, and paper_conflict_candidates

- apps/expert-annotator/src/pages/Annotate.jsx

- apps/expert-annotator/src/index.css

What Huan built:

- SQL-backed conflict resolution infrastructure for the earlier assignment-based workflow.

- A view that detected papers with multiple reviewer submissions that disagreed by decision or payload.

- UI support for showing candidates and choosing the preferred submission.

- CSS fix so reviewer names and action controls rendered correctly.

Current status:

The conflict system is now legacy because the project moved to a general queue plus Arciel approval workflow. That does not erase the contribution: it shipped for the workflow generation that existed at the time and remains preserved as audit/history.

## 5. Theme, Infinite Scroll, and Tester Visibility

Theme:

- Huan centralized theme state in App.jsx.

- The app follows system/browser preference when no explicit override exists.

- The PDF viewer was adjusted to behave with theme changes.

Infinite scroll:

- Huan replaced page-by-page PDF navigation with continuous scroll.

- This touched both rendering behavior and scanner assumptions, because highlighting must still align across pages.

Developer/tester access:

- Huan changed access behavior so developer/tester accounts can view admin/cockpit tabs for review/training.

- Tester accounts remain read-only because mutation RPCs and frontend guards still block writes.

## Assessment Summary

Huan’s work is best characterized as compact full-stack and algorithmic work:

- Suggestion system: table, Storage bucket, RLS-aligned upload paths, cockpit/user views, rollback cleanup.

- Fuzzy match: reusable approximate matching engine used by both autocompletes.

- Reset password: correct recovery-session handling.

- Conflict workflow: legacy but real SQL/UI workflow support.

- Access/theme/PDF UX improvements.

Direct git evidence supports 24 commits and +2,188/-582 filtered churn. The qualitative weight is higher than the line count because the suggestion and fuzzy-match features became infrastructure for other surfaces.